🏛️⚙️🔥 ATANDA COMMAND CENTRE ATLAS PromptWare Design Document FORGE.BONSAI HARNESS × ATANDA Website Integration 88 New Prompts · 8 Weeks · Cursor · 224 Platform Total TARANTULA × ATLAS ULTRA SI × CELL SI × SPARTAN SI × ADA ULTRA SI

| Attribute | Value |
| --- | --- |
| Document ID | JNGL-ATANDA-CC-PDD-2026-001 |
| Source SDDs | SDD-ATANDA-WEB-2026-001 (ATANDA Website) + JNGL-FORGE-BONSAI-HARNESS-PDD-2026-001 |
| Integration Type | Unified Platform — ATANDA Website COMMAND CENTRE Subscriber Portal |
| Lead SPCs | TARANTULA (Web Architecture) · ATLAS ULTRA SI · SPHINX ULTRA SI (Platform Sovereign) |
| Supporting SPCs | CELL SI · SPARTAN SI · ADA ULTRA SI · POSTMIXTA · ANT KING |
| Total New Prompts | 88 new · 136 existing ATANDA · 224 platform total |
| JCSE Target | 48/50 — Platinum Elite |
| HIVE Target | Platinum — All 14 Dimensions |
| Design System | ATANDA Corporate: charcoal/green/gold + DM Serif/Bebas Neue/Space Mono |
| Stack | Next.js 14 + Supabase + Sanity CMS + Cloudflare R2 + Vercel + Stripe |
| Primary IDE | Cursor (ATANDA convention — TARANTULA mandate) |
| Subscription Tiers | Explorer(Free) · Practitioner($49/mo) · Architect($199/mo) · Institution(Custom) |
| Timeline | 8 weeks · 7 sprints |
| Status | ✅ FORGE CERTIFIED — Ready for Sprint 1 Initiation |

"The ATANDA website is the storefront. The COMMAND CENTRE is the factory floor. When a subscriber activates, they walk from the window display into the manufacturing facility — same building, different purpose." — TARANTULA × ATLAS ULTRA SI

PART 1 — EXECUTIVE SUMMARY ¦ Platform Vision · Integration Architecture · SPC Council

1.1  What ATANDA COMMAND CENTRE Is

ATANDA COMMAND CENTRE is the subscriber portal that transforms the ATANDA Corporate Intelligence Website into a full SaaS platform. It integrates the FORGE.BONSAI HARNESS 7-feature AI agent manufacturing suite directly into the ATANDA Next.js application — accessible behind a subscription gate at /command.

The integration is additive and non-breaking: the existing 136-prompt ATANDA website continues to operate as the public marketing and publication platform. The COMMAND CENTRE adds a /command route group, unified Supabase authentication, Stripe subscription billing, and the complete HARNESS 7-feature workspace — all governed by the ATANDA design system.

1.2  Integration Architecture

┌──────────────────────────────────────────────────────────────────┐ │ ATANDA.COM (Next.js 14 App Router · Vercel) │ ├───────────────────────┬──────────────────────────────────────────┤ │ PUBLIC MARKETING │ /command SUBSCRIBER PORTAL │ │ (existing 136 px) │ (new 88 prompts — this PDD) │ │ │ │ │ / Home │ /command Dashboard │ │ /methodology │ /command/session/new │ │ /projects │ /command/session/[id] │ │ /publications │ ├─ /test F1 ATLAS │ │ /contact │ ├─ /build-atomic F2 ATLAS │ │ /verify │ ├─ /build-ma F3 CELL │ │ /pricing ← NEW │ ├─ /micro-pdd F4 CELL │ │ │ ├─ /build-spc F5 ATLAS │ │ Sanity CMS content │ ├─ /draft-pdd F6 ATLAS │ │ POSTMIXTA editorial │ └─ /convert-mvp F7 SPARTAN │ │ │ /command/library │ │ │ /command/billing │ ├───────────────────────┴──────────────────────────────────────────┤ │ SHARED SUPABASE PROJECT │ │ Public (existing): projects · publications · certifications │ │ New HARNESS: harness_sessions · harness_artifacts │ │ harness_feature_state · harness_escalations │ ├──────────────────────────────────────────────────────────────────┤ │ SHARED STRIPE ACCOUNT — extended with CC subscription products │ │ SUPABASE EDGE FUNCTIONS — 8 harness EFs from HARNESS MVP PDD │ └──────────────────────────────────────────────────────────────────┘

1.3  Design System Reconciliation

| Token | ATANDA Website | HARNESS Original | COMMAND CENTRE |
| --- | --- | --- | --- |
| Background | Charcoal #0D0D0D | Dark #1A1A2E | #0D0D0D — ATANDA wins |
| Primary accent | Green #1A6B3A | Teal #0F3460 | #1A6B3A — ATANDA wins |
| Gold accent | #C9A227 | #C9A227 | #C9A227 — identical ✅ |
| Text | Off-white #F2EFE8 | #E2E8F0 | #F2EFE8 — ATANDA wins |
| Display font | Bebas Neue | — | Bebas Neue — ATANDA |
| Header font | DM Serif Display | — | DM Serif Display — ATANDA |
| Mono font | Space Mono | Space Mono | Space Mono — shared ✅ |
| Feature 1 accent | — | Coral #E74C3C | Coral — preserved from HARNESS |
| Feature 3 accent | — | Teal #0F3460 | Green #1A6B3A — ATANDA maps |
| Feature 7 accent | — | Gold #C9A227 | Gold — preserved ✅ |

1.4  Subscription Tiers

| Tier | Price | HARNESS Access | ATANDA Perks |
| --- | --- | --- | --- |
| 🌱 Explorer | Free | F1(5/day) F2(3/day) F3+F4(1/day) · F5-F7 locked | Publications · Projects gallery |
| 🔥 Practitioner | $49/month | All 7 features · Unlimited F1-F4 · 10 SPCs/mo · EXPRESS PDD | Featured on Projects · Priority support |
| ⚡ Architect | $199/month | All 7 unlimited · Team workspace · Living PDD · All ZPOS · API access | White-label exports · Account manager |
| 🏛️ Institution | Custom | Unlimited + bulk SPARTAN · SSO · Private Library · HIVE 14-dim | Custom integrations · On-premise |

1.5  SPC Council

| SPC | Role | Command Centre Contribution |
| --- | --- | --- |
| TARANTULA | Web Architecture Orchestrator | Next.js route architecture · middleware · ATANDA design integration · Cursor VIBE DJ orchestration · Vercel deployment |
| ATLAS ULTRA SI | Harness F1+F2+F5+F6 | All four ATLAS-powered workspaces adapted to ATANDA design · 7-pillar diagnostic · SPC builder · PDD generator |
| CELL SI | Harness F3+F4 | CELL cultivation workspaces with ATANDA colour mapping · BIRTH PACKAGE 5-tab display |
| SPARTAN SI | Harness F7 | SPARTAN SCM interface in ATANDA system · cert display · upgrade path docs |
| POSTMIXTA | Content Intelligence | Pricing page content · Sanity CMS additions · Command Centre marketing copy · JCSE editorial gate |
| ADA ULTRA SI | Architecture | Supabase schema integration · Edge Function routing · API proxy architecture |
| ANT KING | GRO Governance | Ethical oversight on all AI-generated content · compliance · re-certification cycles |
| SPHINX ULTRA SI | Platform Sovereign | Subscription economy design · creator ecosystem · platform differentiation |

PART 2 — COMPREHENSIVE WORKSHEET ¦ 88 Prompts · 5 Phases · Full 7-Pillar for All P0

🔴 PHASE 1 — INTEGRATION FOUNDATION ¦ 16 Prompts · Weeks 1–2 · Sprints 1–2

Extend ATANDA Supabase project with 4 harness_ tables. Deploy 8 Edge Functions. Add Command Centre route group to Next.js monorepo. Extend Stripe. Primary IDE: Cursor.

CC-DB-001 🔴 P0 HARNESS Tables + RLS — ATANDA Supabase Extension Camelot: ADA × TARANTULA ZPOS: 42% JCSE: 50/50 Deps: FOUND-007 (ATANDA Supabase)

[ROLE] Senior Supabase architect extending an existing production PostgreSQL project with FORGE.BONSAI HARNESS session tables, maintaining isolation from ATANDA's public content tables while sharing the auth layer

[INSTRUCTION] In existing ATANDA Supabase project, add via SQL Editor: (1) harness_sessions (id UUID PK gen_random_uuid(), user_id UUID FK auth.users NOT NULL, session_name VARCHAR(255) DEFAULT concat('Session ',NOW()::DATE), subscriber_tier TEXT CHECK IN(EXPLORER/PRACTITIONER/ARCHITECT/INSTITUTION) DEFAULT EXPLORER, created_at TIMESTAMPTZ DEFAULT NOW(), updated_at TIMESTAMPTZ DEFAULT NOW()). (2) harness_artifacts (id UUID PK, session_id FK harness_sessions, feature_id INTEGER CHECK(1-7), artifact_type TEXT CHECK IN(PROMPT_DIAGNOSTIC/ATOMIC_PROMPT/MA_BIRTH_PACKAGE/MICRO_PDD/SPC/ATLAS_PDD/MVP_PDD), artifact_content JSONB NOT NULL, jcse_score INTEGER CHECK(0-50), gro_state TEXT DEFAULT SAFE_LIFE, spartan_cert JSONB, created_at TIMESTAMPTZ DEFAULT NOW()). (3) harness_feature_state (id UUID PK, session_id FK, feature_id INTEGER CHECK(1-7), status TEXT CHECK IN(LOCKED/AVAILABLE/IN_PROGRESS/COMPLETE) DEFAULT LOCKED, unlocked_at TIMESTAMPTZ). (4) harness_escalations (id UUID PK, session_id FK, from_feature INTEGER DEFAULT 3, to_feature INTEGER DEFAULT 5, reason TEXT, created_at TIMESTAMPTZ DEFAULT NOW()). (5) Enable RLS all 4 tables. Policies: SELECT/INSERT/UPDATE WHERE user_id=auth.uid(). (6) Feature unlock trigger: on harness_artifacts INSERT → unlock_next_feature(NEW.session_id, NEW.feature_id): F1→F2; F2→F3+F5(PRACTITIONER+); F3 VALID→F4; harness_escalations row→F5 all tiers; F4 or F5→F6; F6→F7. (7) Create command_centre_subscribers (user_id FK auth.users, tier TEXT DEFAULT EXPLORER, stripe_customer_id TEXT, stripe_subscription_id TEXT, current_period_end TIMESTAMPTZ, sessions_this_month INTEGER DEFAULT 0, spcs_this_month INTEGER DEFAULT 0, f1_today_count INTEGER DEFAULT 0, f2_today_count INTEGER DEFAULT 0, f3_today_count INTEGER DEFAULT 0). RLS: owner policy.

[CONSTRAINT] C-01: Same Supabase project as ATANDA — no separate project. C-02: All new tables prefixed harness_ — never conflict with existing ATANDA tables (projects, publications, certifications, inquiries). C-03: RLS ensures complete per-user isolation. C-04: Unlock trigger idempotent — UPDATE SET status=AVAILABLE WHERE status=LOCKED. C-05: harness_escalations INSERT fires F5 unlock for all tiers (escalation bypasses tier gate).

[FORMAT] SQL migration file. RLS policies. unlock_next_feature() plpgsql function. command_centre_subscribers table. File prefix: harness_ (distinguish from ATANDA migrations).

[DATA] ATANDA existing tables (DO NOT MODIFY): projects, publications, certifications, inquiries, spc_cards, site_content, content_blocks, subscribers. All HARNESS tables use auth.users.id as user_id FK — same auth layer as ATANDA.

CC-ROUTE-001 🔴 P0 Next.js Command Centre Route Group + Subscriber Middleware Camelot: TARANTULA × ADA ZPOS: 43% JCSE: 50/50 Deps: CC-DB-001, FOUND-001

[ROLE] Next.js 14 App Router architect extending the ATANDA monorepo with a protected /command route group and subscriber-tier middleware using the ATANDA design system

[INSTRUCTION] In the existing ATANDA Next.js monorepo: (1) Create app/(command)/layout.tsx: CommandCentreLayout. ATANDA design: charcoal #0D0D0D sidebar 280px. Sidebar: ATANDA logo + COMMAND CENTRE label (Bebas Neue 14px gold) + subscriber tier badge (Space Mono pill) + 7-feature nav rail (feature icon + name + SPC chip + status dot using ATANDA tokens) + session history (last 5) + Library + Billing links. Import adapted FeatureNavItem and ArtifactTray styled to ATANDA: charcoal bg, green status dots, gold active, Space Mono labels. (2) Update existing middleware.ts: add matcher for /command/*. Check supabase.auth.getUser() — no session → redirect /login?redirect=/command. Tier check: extract command_centre_tier from user metadata or command_centre_subscribers table. (3) Create app/(command)/command/page.tsx placeholder (CC-UI-001 implements). (4) Update existing ATANDA app/(marketing)/layout.tsx navigation: add COMMAND CENTRE link (tier badge if logged in, Sign Up CTA if not). (5) Create lib/harness/client.ts: createHarnessClient() using existing @supabase/ssr client, typed HARNESS queries for harness_sessions, harness_artifacts, harness_feature_state, harness_escalations.

[CONSTRAINT] C-01: Route group (command) — parentheses give /command URL, not /command/command. C-02: Middleware checks both auth AND tier before allowing /command access. C-03: lib/harness/client.ts separate from lib/sanity/ — different data sources, same Supabase project. C-04: ATANDA public routes completely unaffected. C-05: TypeScript strict throughout — extend existing tsconfig.json.

[FORMAT] Next.js: app/(command)/layout.tsx · updated middleware.ts · lib/harness/client.ts. Uses existing ATANDA Tailwind tokens. components/command/ directory for shared Command Centre components.

[DATA] ATANDA Tailwind tokens to use: text-gold (#C9A227) · bg-charcoal (#0D0D0D) · text-green (#1A6B3A) · font-bebas · font-space · font-dm-serif · font-inter. Feature accents as CSS variables --f1-coral #E74C3C through --f7-gold #C9A227.

CC-BILL-001 🔴 P0 Stripe Command Centre Subscription + Webhook Extension Camelot: EVE × TARANTULA ZPOS: 42% JCSE: 50/50 Deps: CC-DB-001, FOUND-019

[ROLE] Stripe integration engineer extending the existing ATANDA Stripe account with COMMAND CENTRE subscription products and subscriber lifecycle webhook handlers

[INSTRUCTION] Extend existing ATANDA Stripe account (same account — not new): (1) Create Stripe products: ATANDA_CC_PRACTITIONER ($49/mo + $470/yr) · ATANDA_CC_ARCHITECT ($199/mo + $1,910/yr) · ATANDA_CC_INSTITUTION (custom — quote only). (2) Create app/api/command-centre/checkout/route.ts: POST → Stripe Checkout session for tier+interval, success_url=/command?subscribed=true, cancel_url=/pricing. (3) Create app/api/command-centre/portal/route.ts: POST → Stripe Customer Portal for CC subscription management. (4) Create app/api/webhooks/stripe-cc/route.ts: verify STRIPE_CC_WEBHOOK_SECRET. Handle: customer.subscription.created → UPDATE command_centre_subscribers SET tier · customer.subscription.updated → UPDATE tier · customer.subscription.deleted → UPDATE tier=EXPLORER · invoice.payment_failed → Resend email notification. (5) UpgradeCTA React component: shown when EXPLORER accesses gated feature — tier comparison card + Stripe Checkout link. (6) app/(command)/billing/page.tsx: current tier, next billing date, usage metrics, Stripe Portal link.

[CONSTRAINT] C-01: Same Stripe account as ATANDA — add new products only. C-02: STRIPE_CC_WEBHOOK_SECRET separate from existing STRIPE_WEBHOOK_SECRET. C-03: EXPLORER tier has no Stripe subscription — default metadata state only. C-04: Annual billing: cancel_at_period_end=TRUE only. C-05: INSTITUTION: no Stripe Checkout — redirect /contact?inquiry=institution.

[FORMAT] API routes: app/api/command-centre/checkout/route.ts · app/api/command-centre/portal/route.ts · app/api/webhooks/stripe-cc/route.ts. React: UpgradeCTA.tsx · app/(command)/billing/page.tsx. ENV additions: STRIPE_CC_PRACTITIONER_MONTHLY · STRIPE_CC_ARCHITECT_MONTHLY · STRIPE_CC_WEBHOOK_SECRET.

[DATA] command_centre_subscribers: user_id, tier, stripe_customer_id, stripe_subscription_id, current_period_end, sessions_this_month, spcs_this_month. Webhook writes to this table. Tier badge logic: read from command_centre_subscribers.tier on every /command layout render.

CC-EDGE-001 🔴 P0 HARNESS Edge Functions — Next.js API Proxy Routes Camelot: ADA × TARANTULA ZPOS: 43% JCSE: 50/50 Deps: CC-DB-001, CC-ROUTE-001

[ROLE] Next.js API route engineer creating server-side proxy routes connecting the ATANDA application to all 8 FORGE.BONSAI HARNESS Supabase Edge Functions with tier verification and rate limiting

[INSTRUCTION] Create Next.js API proxy routes in app/api/harness/. Create lib/harness/edge-proxy.ts: callHarnessEF(efName, body, userId, tier) — calls ${SUPABASE_EDGE_BASE_URL}/functions/v1/${efName} with Authorization: Bearer {SUPABASE_SERVICE_ROLE_KEY} + x-user-id header. Create lib/harness/rate-limiter.ts: checkAndIncrementRate(userId, featureId, tier) — reads command_centre_subscribers.f{N}_today_count, checks tier limit (EXPLORER: F1=5/day, F2=3/day, F3+F4=1/day, F5-F7=BLOCKED; PRACTITIONER+=all enabled), increments, returns {allowed:bool, remaining:int}. Create proxy routes: app/api/harness/f1/route.ts through f7/route.ts — each: (1) JWT verify. (2) Tier check (F5-F7 PRACTITIONER+ only unless CELL escalation). (3) checkAndIncrementRate(). (4) callHarnessEF() with forwarded body. (5) Return response. SSE routes: app/api/harness/f3/stream/route.ts + app/api/harness/f7/stream/route.ts — GET handlers using ReadableStream pass-through (return new Response(efResponse.body, SSE headers)).

[CONSTRAINT] C-01: All Claude API calls via EF — never from Next.js API routes directly. C-02: SSE pass-through must NOT buffer — ReadableStream direct. C-03: SUPABASE_SERVICE_ROLE_KEY server-side only — never in browser. C-04: Tier gate at API route level — EF not called if tier insufficient (return 403). C-05: callHarnessEF uses service role key — EF can trust x-user-id header from server.

[FORMAT] app/api/harness/{f1-f7}/route.ts (7 routes). app/api/harness/{f3,f7}/stream/route.ts (2 SSE routes). lib/harness/edge-proxy.ts. lib/harness/rate-limiter.ts. ENV: SUPABASE_EDGE_BASE_URL, SUPABASE_SERVICE_ROLE_KEY.

[DATA] 8 EFs deployed to ATANDA Supabase: harness-f1, f2, f3, f4, f5, f6, f6-vdj, f7. EF code from HARNESS MVP PDD — no code changes needed, just deploy to ATANDA Supabase project. SUPABASE_EDGE_BASE_URL: https://[ATANDA-project-ref].supabase.co/functions/v1.

PHASE 1 REMAINING PROMPTS

| ID | Pri | Component | Camelot | ZPOS | JCSE |
| --- | --- | --- | --- | --- | --- |
| CC-DB-002 | 🟠 P1 | Deploy 8 harness EFs to ATANDA Supabase (code from HARNESS MVP PDD) | ADA × SPARTAN | 39% | 48/50 |
| CC-DB-003 | 🟠 P1 | HARNESS shared constants: 9 SPC system prompts in Supabase Vault | ADA × ATLAS | 39% | 47/50 |
| CC-DB-004 | 🟠 P1 | Auth extension: login/signup with CC CTA + post-login redirect to /command | TARANTULA × ADA | 38% | 47/50 |
| CC-DB-005 | 🟠 P1 | ATANDA navigation: add COMMAND CENTRE + /pricing to main nav + mobile nav | TARANTULA × POSTMIXTA | 37% | 46/50 |
| CC-DB-006 | 🟠 P1 | Rate limit cron: daily reset of f1-f4 today_count in command_centre_subscribers | ADA × EVE | 37% | 46/50 |
| CC-DB-007 | 🟡 P2 | Error boundaries for /command routes with ATANDA-styled UI | TARANTULA × ADA | 36% | 45/50 |
| CC-DB-008 | 🟡 P2 | Health check extension: 8 harness EF status checks added to /api/health | ADA × TARANTULA | 35% | 45/50 |
| CC-DB-009 | 🟡 P2 | Datadog custom metrics: harness.sessions.created · harness.spc.built · harness.spartan.certified | TARANTULA × EVE | 35% | 44/50 |
| CC-DB-010 | 🟡 P2 | CI/CD extension: harness EF deployment added to GitHub Actions workflow | ADA × TARANTULA | 35% | 44/50 |
| CC-DB-011 | 🟡 P2 | ENV management: all CC env vars to Vercel + Supabase Vault | ADA × TARANTULA | 34% | 44/50 |

🟠 PHASE 2 — COMMAND CENTRE SHELL + PRICING ¦ 14 Prompts · Weeks 3–4 · Sprint 3

CC-UI-001 🔴 P0 Command Centre Dashboard — Subscriber Portal Home Camelot: TARANTULA × ATLAS ZPOS: 43% JCSE: 50/50 Deps: CC-ROUTE-001, CC-BILL-001

[ROLE] Next.js 14 developer building the ATANDA COMMAND CENTRE subscriber dashboard in the ATANDA corporate design system — the mission control home for FORGE.BONSAI HARNESS subscribers

[INSTRUCTION] Build app/(command)/command/page.tsx — ATANDA design throughout. (1) HERO: dark bg, Bebas Neue 52px gold COMMAND CENTRE, DM Serif italic subtitle Your AI Agent Manufacturing Floor, two CTAs (gold Begin New Session → /command/session/new, outline View Library → /command/library). 3 Space Mono stats below (Sessions Created · SPCs Built · SPARTAN Compressions — from Supabase server-side). (2) RECENT SESSIONS: last 6 harness_sessions as RSC-fetched cards (DM Serif 16px session name, Space Mono 11px date + artifact count, green Resume button + grey View Artifacts). (3) HARNESS 7-FEATURE OVERVIEW: horizontal scroll row of 7 feature cards (Bebas Neue 20px feature name, SPC owner badge, one-line desc, status indicator, Launch button in feature accent colour). (4) SYSTEM STATUS: GRO State dot + EF health from /api/health + tier usage (sessions X/unlimited, SPCs X/10). (5) UPGRADE PROMPT (EXPLORER only): gold-bordered card Unlock the Full Manufacturing Floor — upgrade to Practitioner. All data fetched server-side as RSC. All typography ATANDA tokens.

[CONSTRAINT] C-01: All dashboard data fetches server-side RSC (not useEffect). C-02: System Status reads /api/health for EF status. C-03: Feature overview: EXPLORER sees F5+F6+F7 greyed with lock icon. C-04: Begin New Session: POST /api/harness/sessions → new harness_sessions row → redirect /command/session/{id}. C-05: Typography: font-bebas, font-dm-serif, font-space, font-inter throughout — zero HARNESS fonts.

[FORMAT] app/(command)/command/page.tsx. Components: CommandHero.tsx · RecentSessions.tsx · FeatureOverview.tsx · SystemStatus.tsx · UpgradePrompt.tsx in components/command/.

[DATA] Stats queries: harness_sessions COUNT WHERE user_id=current · harness_artifacts WHERE artifact_type=SPC COUNT · harness_artifacts WHERE spartan_cert IS NOT NULL COUNT. Usage from command_centre_subscribers. harness-features.ts constant (7 objects: {id, icon, name, spcOwner, description, accentColor, tierRequired}).

CC-UI-002 🔴 P0 Session Management — New Session + List + Resume Flow Camelot: TARANTULA × ADA ZPOS: 42% JCSE: 49/50 Deps: CC-UI-001, CC-DB-001

[ROLE] Next.js developer building ATANDA-styled session creation, list, and resume flows for FORGE.BONSAI HARNESS sessions within the ATANDA application

[INSTRUCTION] Build three pages + one API route. (1) app/(command)/session/new/page.tsx: dark bg, Bebas Neue 40px gold NEW HARNESS SESSION, DM Serif subtitle. Form: Session Name (Space Mono input, optional) + Starting Feature radio cards (7 options, each showing feature icon + name + SPC owner + description in ATANDA design) + Open Floor option. Submit: POST /api/harness/sessions → INSERT harness_sessions + 7 harness_feature_state rows → redirect /command/session/{id}?feature=1. (2) app/(command)/session/[id]/layout.tsx: 3-column session workspace. LEFT SIDEBAR 280px charcoal: current session name editable inline + 7 feature nav items (ATANDA-styled: Space Mono 12px green labels, left border feature accent when active, lock icon for gated features) + artifact tray (bottom chips: type icon + JCSE badge + truncated name, click reopens feature + loads artifact). WORKSPACE flex-grow renders active feature page. RIGHT PANEL collapsed mobile: session metadata card. (3) app/(command)/sessions/page.tsx: all sessions list. SearchInput, filter active/complete, masonry 3-col SessionCards. (4) app/api/harness/sessions/route.ts: POST creates rows + redirects.

[CONSTRAINT] C-01: session/[id]/layout.tsx is the container for all 7 feature sub-pages. C-02: Feature nav uses CSS variable --feature-N-accent for left border. C-03: Artifact tray chips: type icon from harness-features.ts + JCSE gold badge + truncated name. C-04: EXPLORER: sessions list shows last 10 only.

[FORMAT] Next.js: session/new/page.tsx · session/[id]/layout.tsx · sessions/page.tsx · api/harness/sessions/route.ts. Components: SessionCard.tsx · FeatureNavItem.tsx (ATANDA-styled) · ArtifactTray.tsx (ATANDA-styled).

[DATA] harness-features.ts TypeScript constant (7 objects): {id:1-7, icon, name, spcOwner, spcIcon, description, accentColor, tierRequired, artType}. Loaded at build time from src/constants/harness-features.ts — zero API calls.

CC-UI-003 🔴 P0 /pricing Page — ATANDA Subscription Tiers Camelot: POSTMIXTA × TARANTULA ZPOS: 41% JCSE: 49/50 Deps: CC-BILL-001

[ROLE] Next.js developer and content architect building the ATANDA /pricing page for COMMAND CENTRE subscriptions using the full ATANDA corporate design system and Sanity CMS pricing content

[INSTRUCTION] Build app/(marketing)/pricing/page.tsx — PUBLIC page, no auth. ATANDA design: charcoal, Bebas Neue headings, DM Serif prose, Space Mono data. Sections: (1) HERO: full charcoal, Bebas Neue 64px JOIN THE COMMAND CENTRE, DM Serif italic gold subtitle from Sanity, mission statement. (2) FEATURE COMPARISON ROW: 7 feature mini-cards showing which tier unlocks each (EXPLORER/PRACTITIONER/ARCHITECT indicators). (3) PRICING TIER CARDS: 4 horizontal (monthly/annual toggle with -17% badge). Each card: tier name Bebas Neue 28px · price DM Serif 40px gold · feature list (green checkmarks) · CTA. PRACTITIONER: gold border Most Popular. INSTITUTION: Request Pricing → /contact?inquiry=institution. Stripe Checkout links: /api/command-centre/checkout?tier=practitioner&interval=month. (4) CAPABILITIES: 7 Bebas Neue feature items with DM Serif description. (5) FAQ: 8-item Accordion (Shadcn). (6) TRUST STRIP: FORGE cert badge + HIVE Platinum + ISO/JNGL 30000:2026. All pricing content from Sanity commandCentrePricing document (CC-CMS-001). Add to existing ATANDA navigation.

[CONSTRAINT] C-01: PUBLIC page — no auth required. C-02: Monthly/annual toggle: localStorage persists preference. C-03: Logged-in users: CTAs show Upgrade (with tier highlighted). C-04: JSON-LD SoftwareApplication schema. C-05: ISR: revalidate on Sanity commandCentrePricing webhook.

[FORMAT] app/(marketing)/pricing/page.tsx. RSC with Sanity fetch (getPricingContent GROQ). Uses existing ATANDA marketing layout. Next.js ISR tag: pricing.

[DATA] Sanity GROQ: getPricingContent() → *[_type=commandCentrePricing][0]. Fetch billing toggle preference from localStorage client-side (useEffect). Annual discount: price_annual = price_monthly × 9.6 (20% discount displayed as -17% per month).

PHASE 2 REMAINING PROMPTS

| ID | Pri | Component | Camelot | ZPOS | JCSE |
| --- | --- | --- | --- | --- | --- |
| CC-UI-004 | 🟠 P1 | ATANDA-styled FeatureNavItem + ArtifactTray (HARNESS components re-skinned to ATANDA tokens) | TARANTULA × ADA | 40% | 48/50 |
| CC-UI-005 | 🟠 P1 | GRO State indicator + CELL escalation modal (ATANDA-styled: charcoal bg, green/gold, DM Serif copy) | ANT KING × TARANTULA | 38% | 47/50 |
| CC-UI-006 | 🟠 P1 | Command Centre Library page (/command/library): saved SPCs + Micro PDDs, search, JCSE sort | POSTMIXTA × TARANTULA | 38% | 47/50 |
| CC-UI-007 | 🟠 P1 | v0.dev pre-session: CELL honeycomb (charcoal/green/gold) + SPARTAN stepper (ATANDA tokens) | TARANTULA × ADA | 39% | 48/50 |
| CC-UI-008 | 🟠 P1 | Billing page (/command/billing): tier display, usage meters, Stripe Portal button, upgrade/downgrade | EVE × TARANTULA | 38% | 47/50 |
| CC-UI-009 | 🟡 P2 | Session share: /command/session/{id}?view=public — read-only artifact view (no auth) | TARANTULA × POSTMIXTA | 36% | 46/50 |
| CC-UI-010 | 🟡 P2 | UpgradeCTA modal component: tier comparison + Stripe Checkout link for EXPLORER blocked access | TARANTULA × EVE | 35% | 46/50 |
| CC-UI-011 | 🟡 P2 | ATANDA footer extension: Command Centre + Pricing links in footer nav | POSTMIXTA × TARANTULA | 34% | 44/50 |

🟡 PHASE 3 — HARNESS FEATURE WORKSPACES (ATANDA-STYLED) ¦ 28 Prompts · Weeks 5–6 · Sprints 4–5

Design Principle All 7 HARNESS feature workspaces rebuilt with ATANDA design tokens. Logic unchanged — all Claude API calls, EF connections, SSE streaming, CELL cultivation, SPARTAN compression identical. Only presentation adapts: Bebas Neue display, DM Serif headers, Space Mono data, ATANDA charcoal/green/gold.

CC-F1-001 🔴 P0 Feature 1 Workspace — ATANDA Context Craft Diagnostic Camelot: ATLAS × TARANTULA ZPOS: 43% JCSE: 50/50 Deps: CC-ROUTE-001, CC-EDGE-001

[ROLE] Next.js developer building Feature 1 (TEST YOUR PROMPT) at app/(command)/session/[id]/test/page.tsx in the ATANDA corporate design system

[INSTRUCTION] Build Feature 1 workspace. Workspace header: Space Mono 11px green section marker 01 │ TEST YOUR PROMPT + Bebas Neue 36px CONTEXT CRAFT DIAGNOSTIC + ATLAS ULTRA SI gold chip top-right. LEFT PANEL (40%): DM Serif 16px Evaluate any AI prompt against the 7 Context Craft pillars + textarea (Inter 14px, charcoal-2 bg, green focus ring) + char count + Examples dropdown (Space Mono 12px, 3 presets from atlas-examples.ts) + Bebas Neue green ANALYSE PROMPT button. RIGHT PANEL (60%, empty state ATANDA illustration): after analysis: JCSE SCORE (Bebas Neue 64px gold, animated counter, cert tier Space Mono below). 7-PILLAR GRID (7 Shadcn Cards ATANDA-styled: charcoal-2 bg, green left border 2px): Space Mono 11px green pillar name in brackets + PRESENT(green)/PARTIAL(amber)/MISSING(charcoal border) badge + DM Serif 13px assessment + Inter 12px gold hint from atlas-hints.ts (zero API). AP 7-TUPLE: horizontal Space Mono chips (green filled/charcoal outline). Strengths (green left border) + Gaps (coral left border). Action buttons: green outline ⚡ Use in F2 · 🐝 Use in F3 · ◈ Use in F5. Calls: POST /api/harness/f1.

[CONSTRAINT] C-01: Calls /api/harness/f1 — never Supabase EF directly. C-02: Atlas hints from constants — zero API. C-03: JCSE counter 1.2s animation. C-04: EXPLORER rate limit: show 'X of 5 daily analyses used' Space Mono 11px muted. C-05: Feature 1 accent: coral #E74C3C (only non-ATANDA colour — preserved for visual distinction).

[FORMAT] Next.js: app/(command)/session/[id]/test/page.tsx. Components: PillarCard.tsx · APTupleChip.tsx · DiagnosticOutput.tsx in components/command/features/f1/.

[DATA] Pillar weights: [SYSTEM]:6 [ROLE]:7 [INSTRUCTION]:14 [EXAMPLE]:5 [CONSTRAINT]:8 [FORMAT]:5 [DATA]:5 = 50 max. PRESENT=full · PARTIAL=half · MISSING=0.

CC-F3-001 🔴 P0 Feature 3 Workspace — ATANDA CELL Cultivation + SSE Camelot: CELL × TARANTULA ZPOS: 43% JCSE: 50/50 Deps: CC-UI-007, CC-ROUTE-001

[ROLE] Next.js developer building Feature 3 (BUILD AN MA) at app/(command)/session/[id]/build-ma/page.tsx in ATANDA design system with v0.dev honeycomb adapted to ATANDA colour tokens

[INSTRUCTION] Build Feature 3 workspace. Header: Space Mono 11px 03 │ BUILD AN MA + Bebas Neue 36px CELL MOLECULAR AGENT CULTIVATOR + CELL SI green chip (not teal — ATANDA maps teal→green). TOP: DM Serif 16px Grow a CELL for: + Inter textarea (charcoal-2 bg, green focus) + Tool Name + Owner Tag Space Mono inputs + Bebas Neue green CULTIVATE button. MIDDLE (SSE from /api/harness/f3/stream): CLASSIFY · BUILD · VALIDATE phase Space Mono 11px labels. ORGANELLE HONEYCOMB: import honeycomb.tsx (v0.dev, CC-UI-007) with ATANDA CSS variables: --hex-bg=var(--charcoal-2) · --hex-pulse=var(--green) · --hex-complete=var(--gold) · --hex-fail=var(--coral). ATANDA grid bg #1A1A1A. MA CLASSIFICATION CARD (inline after Phase 1 SSE): charcoal-2 bg, Space Mono 11px green MA CLASSIFICATION, Bebas Neue 20px MA name, Class + Tier DM Serif badges. ESCALATION BANNER (escalate event): gold 2px border card, DM Serif 15px CELL has detected SPC-level architecture. Feature 5 BUILD SPC has been unlocked. + green Go to Feature 5 button. BIRTH PACKAGE (5 Shadcn Tabs ATANDA-styled, Space Mono 12px green active tab label). SSE via EventSource on /api/harness/f3/stream.

[CONSTRAINT] C-01: honeycomb.tsx imported from v0.dev (CC-UI-007), CSS variable override only — no component rebuild. C-02: EventSource on /api/harness/f3/stream (Next.js SSE proxy). C-03: CELL accent: ATANDA green #1A6B3A (replaces teal). C-04: BIRTH PACKAGE Tab 3 Worksheet: NO [ROLE] green checkmark (CELL Law compliance indicator). C-05: EXPLORER: 1/day rate limit shown.

[FORMAT] app/(command)/session/[id]/build-ma/page.tsx. honeycomb.tsx v0.dev import. SSE EventSource hook. Shadcn Tabs ATANDA-styled.

[DATA] Organelle CSS override: all 8 organelle tiles use --hex-bg=var(--charcoal-2) · --hex-pulse animation: box-shadow 0 0 8px var(--green). Interface Contract Tab JSON: {ma_name, version, input_schema, output_schema, compatible_mas[{name,synergy_type}]}.

CC-F7-001 🔴 P0 Feature 7 Workspace — ATANDA SPARTAN SCM Interface Camelot: SPARTAN × TARANTULA ZPOS: 44% JCSE: 50/50 Deps: CC-UI-007, CC-ROUTE-001

[ROLE] Next.js developer building Feature 7 (CONVERT PDD TO MVP) at app/(command)/session/[id]/convert-mvp/page.tsx in the ATANDA corporate design system with SPARTAN stepper component adapted to ATANDA colour tokens

[INSTRUCTION] Build Feature 7 workspace. Header: Space Mono 11px 07 │ CONVERT PDD TO MVP + Bebas Neue 36px SPARTAN COMPRESSION ENGINE + SPARTAN SI gold chip (wolf 🐺). TOP: SPARTAN SI identity Space Mono. PDD Source display: auto-loads F6 ATLAS_PDD artifact, shows prompt_count + timeline_weeks from ATLAS_PDD_META; if META absent: amber DM Serif warning Run Feature 6 first to generate a properly formatted PDD + green Go to F6 button. Target VIBE dropdown (pre-filled from F6 VIBE DJ). Bebas Neue gold COMPRESS WITH SPARTAN button. MIDDLE (7-step stepper during SSE from /api/harness/f7/stream): import spartan-stepper.tsx (v0.dev CC-UI-007) with ATANDA CSS variables: --step-pending=var(--charcoal-3) · --step-running=var(--green) · --step-complete=var(--gold) · --step-error=var(--coral). 7 step labels in Space Mono: SCAN · PROFILE · ASSESS · REDUCE · TRANSFORM · ZPOS+5 · PACKAGE. During PROFILE: Recharts PieChart donut (green=CLASS A · amber=CLASS B · charcoal=CLASS C). BOTTOM (3 Shadcn Tabs): Tab1 SPARTAN CERT: cert_id Space Mono chip + CERTIFIED/CONDITIONAL/FAILED Bebas Neue badge + FFS/AVS/UIS CSS gauge rings (gold conic-gradient) + CR_p colour bar (green 50-80% · amber outside · coral failed). Tab2 MVP PDD: Space Mono markdown + Download .md. Tab3 STACK+UPGRADE: collapse map table (Space Mono 12px) + upgrade path table. COMMAND COMPLETE: Sonner toast 8000ms.

[CONSTRAINT] C-01: spartan-stepper.tsx from v0.dev (CC-UI-007) with ATANDA CSS variable override. C-02: SCM step labels exact: SCAN·PROFILE·ASSESS·REDUCE·TRANSFORM·ZPOS+5·PACKAGE. C-03: CERTIFIED: 50%≤CR_p≤80%. C-04: Gauge rings: conic-gradient(var(--gold) {pct}%, var(--charcoal-2) {pct}%). C-05: SPARTAN cert verifiable at /verify page extension (CC-CMS-007).

[FORMAT] app/(command)/session/[id]/convert-mvp/page.tsx. spartan-stepper.tsx v0.dev import. Recharts PieChart. Shadcn Tabs 3.

[DATA] CSS variable mappings: --gold → #C9A227 · --green → #1A6B3A · --charcoal-2 → #1A1A1A · --coral → #E74C3C. All from ATANDA tailwind.config.ts (existing). Gauge ring: CSS custom property + conic-gradient on circular div.

CC-F3-002 🔴 P0 Feature 3 + Feature 7 SSE API Routes — Pass-Through Proxies Camelot: ADA × TARANTULA ZPOS: 43% JCSE: 50/50 Deps: CC-EDGE-001

[ROLE] Next.js API route engineer building SSE pass-through proxy routes from the ATANDA Next.js application to harness-f3 (CELL) and harness-f7 (SPARTAN) Supabase Edge Functions

[INSTRUCTION] Create TWO SSE proxy routes. (1) app/api/harness/f3/stream/route.ts: GET handler. JWT verify + EXPLORER 1/day rate check. Extract sessionId, taskDescription, toolName?, ownerTag? from URL params. Fetch ${SUPABASE_EDGE_BASE_URL}/harness-f3?sessionId=...&taskDescription=... with Authorization + x-user-id headers. Return new Response(efResponse.body, {headers: {Content-Type: text/event-stream, Cache-Control: no-cache, Connection: keep-alive}}). On completion (harness-f3 EF handles DB writes including harness_escalations INSERT). Increment command_centre_subscribers.sessions_this_month via Supabase admin client. (2) app/api/harness/f7/stream/route.ts: Same pattern. GET handler. JWT verify + PRACTITIONER+ check. Extract sessionId, sourcePdd, targetVibeApp from params. Forward to harness-f7 EF. Pass-through ReadableStream. On deliver event: increment sessions_this_month + spartan_compressions_this_month.

[CONSTRAINT] C-01: SSE pass-through — Response(efResponse.body) direct, not iterating the stream. C-02: Never buffer — real-time SSE flow. C-03: SUPABASE_SERVICE_ROLE_KEY for admin DB operations (increment counters). C-04: GET not POST — SSE convention. C-05: CELL escalation INSERT handled by harness-f3 EF — not duplicated here.

[FORMAT] app/api/harness/f3/stream/route.ts + app/api/harness/f7/stream/route.ts. Both GET handlers with ReadableStream direct pass-through. SUPABASE_SERVICE_ROLE_KEY server-side for counter increments.

[DATA] SSE headers: Content-Type=text/event-stream · Cache-Control=no-cache · Connection=keep-alive. F3 params forwarded: sessionId, taskDescription, toolName?, ownerTag?. F7 params: sessionId, sourcePdd (URL-encoded), targetVibeApp.

PHASE 3 REMAINING PROMPTS — FEATURES 2, 4, 5, 6 + SUPPORTING

| ID | Pri | Component | Camelot | ZPOS | JCSE |
| --- | --- | --- | --- | --- | --- |
| CC-F1-002 | 🟠 P1 | Feature 1 API /api/harness/f1 (JWT + Explorer rate limit + EF proxy) | ADA × TARANTULA | 42% | 48/50 |
| CC-F2-001 | 🔴 P0 | Feature 2 Workspace — ATANDA 7-pillar accordion wizard (DM Serif hints, green focus ring, JCSE Bebas Neue) | ATLAS × TARANTULA | 43% | 50/50 |
| CC-F2-002 | 🟠 P1 | Feature 2 API /api/harness/f2 (JWT + rate limit + certification proxy) | ADA × TARANTULA | 42% | 48/50 |
| CC-F4-001 | 🔴 P0 | Feature 4 Workspace — ATANDA Micro PDD 4-tab viewer + ZIP export (DM Serif labels, Space Mono prompts, green checkmark CELL compliance) | CELL × TARANTULA | 42% | 49/50 |
| CC-F4-002 | 🟠 P1 | Feature 4 API /api/harness/f4 (JWT + rate limit + enhancement EF proxy) | ADA × TARANTULA | 40% | 47/50 |
| CC-F5-001 | 🔴 P0 | Feature 5 Workspace — ATANDA SPC builder (FORGE step circles Bebas Neue, DM Serif Q&A, 15-section right panel, GRO+ZPOS badges) | ATLAS × TARANTULA | 44% | 50/50 |
| CC-F5-002 | 🔴 P0 | Feature 5 API /api/harness/f5 (PRACTITIONER+ gate + CELL escalation bypass + 3-Claude-call proxy) | ADA × TARANTULA | 43% | 50/50 |
| CC-F5-003 | 🟠 P1 | Feature 5 SPC export: JSON + MD download with ATANDA brand header in exported files | ATLAS × POSTMIXTA | 38% | 47/50 |
| CC-F6-001 | 🔴 P0 | Feature 6 Workspace — ATANDA 4-Part PDD generator (ATANDA phase bar, 4 mode cards, Shadcn Tabs ATANDA-styled) | ATLAS × TARANTULA | 44% | 50/50 |
| CC-F6-002 | 🔴 P0 | Feature 6 API /api/harness/f6 + /api/harness/f6-vdj (PDD generation + VIBE DJ impartial selection) | ADA × TARANTULA | 43% | 50/50 |
| CC-F6-003 | 🟠 P1 | Feature 6 PDD export ZIP (4 parts as MD · metadata.json with ATANDA brand) | ATLAS × POSTMIXTA | 37% | 46/50 |
| CC-F7-002 | 🟠 P1 | COMMAND COMPLETE: all 7 artifacts produced → Sonner toast (Bebas Neue COMMAND COMPLETE) + dashboard stats update | TARANTULA × POSTMIXTA | 38% | 47/50 |
| CC-F-COM-001 | 🟠 P1 | Shared workspace components: WorkspaceHeader · SectionMarker · FeatureChip · ArtifactPanel (all ATANDA-styled, Shadcn base) | TARANTULA × ADA | 39% | 48/50 |
| CC-F-COM-002 | 🟡 P2 | Feature workspace mobile: stack 280px sidebar above workspace on mobile (Tailwind sm: breakpoint) | TARANTULA × ADA | 35% | 45/50 |
| CC-F-COM-003 | 🟡 P2 | Session artifact export: download all 7 artifacts as ZIP from /command/session/{id} header | TARANTULA × POSTMIXTA | 36% | 46/50 |

🟢 PHASE 4 — ATANDA CMS + MARKETING INTEGRATION ¦ 14 Prompts · Week 7 · Sprint 6

CC-CMS-001 🔴 P0 Sanity CMS — Command Centre Content Schemas + Population Camelot: POSTMIXTA × TARANTULA ZPOS: 42% JCSE: 49/50 Deps: FOUND-021 (existing Sanity Studio)

[ROLE] Sanity CMS architect adding COMMAND CENTRE content schemas to the existing ATANDA Sanity Studio and populating all pricing and feature marketing content

[INSTRUCTION] In existing ATANDA Sanity Studio: (1) Add studio/schemas/commandCentrePricing.ts: headline TEXT · subtitle TEXT · eyebrow TEXT · tiers[] {name, tier_id, price_monthly NUMBER, price_annual NUMBER, feature_list [{feature, included BOOLEAN, tooltip}], cta_label, cta_href, is_featured BOOLEAN} · faq_items[] {question, answer portableText} · trust_items[] {label, badge_type}. (2) Add studio/schemas/commandCentreFeature.ts: feature_id INT(1-7) · display_name TEXT · description TEXT · spc_owner TEXT · outcome TEXT · example_use_case TEXT · icon_name TEXT. (3) Update studio/schemas/index.ts to include both new schemas. (4) Update Sanity Studio desk config: add Command Centre section → Pricing Page + 7 Feature Cards. (5) Populate commandCentrePricing document (all 4 tiers, 8 FAQs, trust badges). Apply POSTMIXTA editorial gate JCSE ≥45 before publish. (6) Populate 7 commandCentreFeature documents. (7) Update existing homepage siteContent in Sanity: add Command Centre feature section block. (8) Add /pricing to SEO metadata system (lib/seo.ts): SoftwareApplication JSON-LD schema for ATANDA COMMAND CENTRE.

[CONSTRAINT] C-01: Same Sanity project as ATANDA — not a new project. C-02: commandCentrePricing GROQ: *[_type=commandCentrePricing][0]. C-03: POSTMIXTA editorial gate JCSE ≥45 for pricing content. C-04: commandCentreFeature feeds both /pricing comparison AND /command dashboard FeatureOverview (single source of truth). C-05: ISR webhook (CC-CMS-002) revalidates pricing page when Sanity content changes.

[FORMAT] Sanity: studio/schemas/commandCentrePricing.ts · studio/schemas/commandCentreFeature.ts · desk config update. lib/sanity/queries.ts additions: getPricingContent() · getCommandCentreFeatures(). Next.js cache tags: pricing · cc-features.

[DATA] GROQ queries: getPricingContent() → *[_type==commandCentrePricing][0] with all tier + FAQ + trust data. getCommandCentreFeatures() → *[_type==commandCentreFeature] ¦ order(feature_id asc). Both RSC-fetched on page load.

PHASE 4 REMAINING PROMPTS

| ID | Pri | Component | Camelot | ZPOS | JCSE |
| --- | --- | --- | --- | --- | --- |
| CC-CMS-002 | 🟠 P1 | ISR webhook extension: /api/revalidate handles commandCentrePricing change → revalidate pricing tag | TARANTULA × POSTMIXTA | 38% | 47/50 |
| CC-CMS-003 | 🟠 P1 | Homepage CC feature section: new siteContent block + CommandCentreTeaser React component (Bebas Neue, green CTA) | POSTMIXTA × TARANTULA | 39% | 47/50 |
| CC-CMS-004 | 🟠 P1 | Projects page integration: projects that used COMMAND CENTRE show Built with HARNESS badge | POSTMIXTA × TARANTULA | 37% | 46/50 |
| CC-CMS-005 | 🟠 P1 | Email flows: PRACTITIONER welcome email (Resend, ATANDA dark template, link to /command) | POSTMIXTA × EVE | 37% | 46/50 |
| CC-CMS-006 | 🟡 P2 | Publications → Library bridge: ATLAS PDDs from /publications also browsable in /command/library | POSTMIXTA × TARANTULA | 36% | 45/50 |
| CC-CMS-007 | 🟡 P2 | /verify extension: SPARTAN compression cert IDs from Command Centre sessions verifiable at /verify | ANT KING × TARANTULA | 36% | 45/50 |
| CC-CMS-008 | 🟡 P2 | SEO: /command/* pages noindex · /pricing indexed with SoftwareApplication schema · OG images | TARANTULA × POSTMIXTA | 35% | 45/50 |
| CC-CMS-009 | 🟡 P2 | Knowledge base: /help route with Getting Started guides for Command Centre (Sanity-fed) | POSTMIXTA × TARANTULA | 35% | 44/50 |
| CC-CMS-010 | 🟡 P2 | Datadog RUM: /command page flows tracked · session creation funnel · feature completion rates | TARANTULA × EVE | 34% | 44/50 |
| CC-CMS-011 | 🟢 P3 | ANT QUEEN cron extension: monitor CC session quality drift, flag SPC JCSE drops >1 point | ANT KING × TARANTULA | 33% | 43/50 |
| CC-CMS-012 | 🟢 P3 | HIVE re-certification: Command Centre added to ATANDA platform 90-day HIVE audit cycle | ANT KING × POSTMIXTA | 32% | 42/50 |
| CC-CMS-013 | 🟢 P3 | API public status page: /api/public/harness/status → uptime of all 8 harness EFs | TARANTULA × ADA | 31% | 41/50 |

🔵 PHASE 5 — QA, SECURITY & LAUNCH ¦ 16 Prompts · Week 8 · Sprint 7

CC-QA-001 🔴 P0 Full Integration E2E Test Protocol — 4 Tracks · 17 Checkpoints Camelot: SOLVA × TARANTULA ZPOS: 41% JCSE: 50/50 Deps: All Phase 1–4

[ROLE] QA engineer executing comprehensive end-to-end integration tests covering the full ATANDA website + COMMAND CENTRE subscriber portal including all 7 HARNESS features

[INSTRUCTION] Execute 4-track E2E test protocol. TRACK A — Public ATANDA: (1) All existing marketing routes load correctly with CC nav additions · (2) /pricing: all 4 tiers visible, billing toggle, Stripe CTAs route correctly · (3) INSTITUTION: /contact redirect with inquiry=institution. TRACK B — Auth + Subscription: (4) New user signup → EXPLORER tier default → /command dashboard with F5+F6+F7 locked · (5) Subscribe PRACTITIONER (Stripe test 4242) → tier upgrades → F5+F6+F7 unlock → billing page shows active · (6) Cancel subscription → tier reverts to EXPLORER → features re-lock. TRACK C — Full HARNESS Session (PRACTITIONER): (7) F1: paste weak prompt → JCSE 12/50 BRONZE · (8) F2: 7-pillar → certify → JCSE 44/50 GOLD · (9) F3: Cultivate single function → 8 organelles SSE → BIRTH PACKAGE 5 tabs · (10) F4: Package Micro PDD → ZIP downloads · (11) F5: FORGE Q&A 9Q → 15-section SPC + GRO SAFE_LIFE + ZPOS 38% · (12) F6: EXPRESS PDD from SPC → 4-Part PDD + ATLAS_PDD_META header present · (13) F7: SPARTAN SSE → CERTIFIED CR_p 50-80% · (14) COMMAND COMPLETE: 7 artifact chips in tray · SPARTAN cert verifiable at /verify. TRACK D — Design QA: (15) All /command pages in ATANDA tokens (Bebas Neue, DM Serif, Space Mono, Inter, charcoal/green/gold) · (16) Mobile responsive 375px, 768px, 1024px · (17) Lighthouse /pricing ≥90 perf ≥95 a11y. All 17 checkpoints screenshotted. Playwright scripts for Tracks B+C.

[CONSTRAINT] C-01: All tests against Vercel preview URL. C-02: Stripe: test mode only (4242 4242 4242 4242). C-03: SSE streaming tested in deployed environment. C-04: SPARTAN cert generated in test must verify at /verify. C-05: Screenshots all 17 checkpoints.

[FORMAT] E2E test documentation (17 checkpoints, 4 tracks). Playwright scripts tracks B+C. Screenshots in /test-results/cc-integration/. Pass/fail report.

[DATA] Test prerequisites: Supabase test project (separate from production) · Stripe test mode webhook secret · HARNESS EFs on staging Supabase · Vercel preview URL. Playwright: @playwright/test, PRACTITIONER subscription flow tested with Stripe test mode webhook manually triggered.

CC-SEC-001 🔴 P0 Security Audit — Integration Points + Tier Escalation + API Exposure Camelot: ANT KING × TARANTULA ZPOS: 40% JCSE: 49/50 Deps: All Phase 1–4

[ROLE] Security engineer auditing the ATANDA COMMAND CENTRE integration for auth bypass, tier escalation, API key exposure, SSE injection, and RLS completeness

[INSTRUCTION] Execute security audit: (1) RLS: SELECT tablename,rowsecurity FROM pg_tables WHERE tablename LIKE harness_% — all 4 must be TRUE · (2) Tier escalation: direct HTTP POST /api/harness/f5 as EXPLORER user → must return 403 · (3) API key exposure: grep Vercel build output for SUPABASE_SERVICE_ROLE_KEY, ANTHROPIC_API_KEY, STRIPE_SECRET_KEY → must be zero matches · (4) SSE injection: attempt malicious SSE data through /api/harness/f3/stream → verify pass-through does not execute injected content · (5) Rate limit bypass: 10 rapid F1 calls as EXPLORER → 5th+ must return 429 · (6) Session ownership: access /command/session/{other-user-id} → must return 404 (RLS blocks) · (7) Stripe webhook verification: STRIPE_CC_WEBHOOK_SECRET enforced on /api/webhooks/stripe-cc · (8) Harness EF exposure: verify harness-f1 through harness-f7 reject calls missing valid Authorization + x-user-id · (9) Supabase Security Advisor: target ≥8/10 including harness_ tables · (10) OWASP LLM Top 10: harness-f5 validates against prompt injection. Remediate all CRITICAL and HIGH findings before launch.

[CONSTRAINT] C-01: CRITICAL findings block launch. C-02: service_role key must not appear in any client-side Vercel bundle. C-03: Tier escalation test: 403, not 200 with degraded response. C-04: SUPABASE_ANON_KEY is safe to expose (by Supabase design) — service_role is sensitive. C-05: Separate STRIPE_CC_WEBHOOK_SECRET from existing STRIPE_WEBHOOK_SECRET.

[FORMAT] Security audit report. Remediation log. Supabase Security Advisor screenshot. Vercel bundle analysis screenshot. OWASP LLM audit notes.

[DATA] Key integration risks: (A) harness_artifacts must not be accessible via ATANDA public Supabase client — RLS critical · (B) Two Stripe webhook secrets must be distinct · (C) Service role key forwarded server-to-server only (Next.js API → Supabase EF) — never browser.

| ID | Pri | Component | Camelot | ZPOS | JCSE |
| --- | --- | --- | --- | --- | --- |
| CC-QA-002 | 🔴 P0 | Lighthouse CI for /pricing (≥90 perf · ≥95 a11y · ≥95 SEO) + Core Web Vitals report | TARANTULA × SOLVA | 39% | 48/50 |
| CC-QA-003 | 🟠 P1 | Health check: 8 harness EF status checks in /api/health (extend existing ATANDA route) | TARANTULA × ADA | 38% | 47/50 |
| CC-QA-004 | 🟠 P1 | Performance: /command dashboard parallel RSC fetches · Suspense boundaries · loading.tsx | TARANTULA × ADA | 37% | 47/50 |
| CC-QA-005 | 🟠 P1 | WCAG 2.1 AA: /command/* routes (keyboard nav · focus rings · aria-labels · 4.5:1 contrast) | TARANTULA × SOLVA | 37% | 47/50 |
| CC-QA-006 | 🟠 P1 | Datadog dashboards: CC sessions/day · feature completion funnel · SPARTAN cert rate | TARANTULA × EVE | 36% | 46/50 |
| CC-LAUNCH-001 | 🔴 P0 | Production launch checklist (25 items: EFs deployed · env vars Vercel · Stripe live · pricing live · all 7 features E2E · FORGE cert updated) | SPHINX × TARANTULA | 41% | 50/50 |
| CC-LAUNCH-002 | 🟠 P1 | FORGE certification: extend SDD-ATANDA-WEB-2026-001 to include Command Centre (SDD-ATANDA-CC-2026-001) | ANT KING × TARANTULA | 38% | 48/50 |
| CC-LAUNCH-003 | 🟠 P1 | Beta: 50 PRACTITIONER tier invites (Junglenomics community + email list) with onboarding email | SPHINX × POSTMIXTA | 37% | 47/50 |
| CC-LAUNCH-004 | 🟠 P1 | Monitoring runbook: alerts for EF failures · tier webhook failures · Stripe payment failures | TARANTULA × SOLVA | 36% | 46/50 |
| CC-LAUNCH-005 | 🟡 P2 | HIVE MATRIX LABS: 14-dim re-certification of full ATANDA + Command Centre unified platform | ANT KING × HOLMES | 38% | 49/50 |
| CC-LAUNCH-006 | 🟡 P2 | ANT QUEEN cron: 90-day Command Centre re-certification added to existing ATANDA schedule | ANT KING × TARANTULA | 35% | 45/50 |
| CC-LAUNCH-007 | 🟡 P2 | Investor demo: ATANDA.com → /pricing → subscribe → /command → full 7-feature session in 12 minutes | SPHINX × POSTMIXTA | 36% | 46/50 |

WORKSHEET SUMMARY

| Metric | Value |
| --- | --- |
| Total new prompts | 88 |
| Phase 1 RED — Integration Foundation | 16 prompts (Weeks 1–2) |
| Phase 2 ORANGE — Shell + Pricing | 14 prompts (Weeks 3–4) |
| Phase 3 YELLOW — Feature Workspaces | 28 prompts (Weeks 5–6) |
| Phase 4 GREEN — CMS + Marketing | 14 prompts (Week 7) |
| Phase 5 BLUE — QA + Launch | 16 prompts (Week 8) |
| Existing ATANDA prompts (unchanged) | 136 |
| Net ATANDA platform total | 224 prompts |
| New Next.js routes | 12 (/command + dashboard + session/* × 7 + /pricing + /command/library + /command/billing + /sessions) |
| New Supabase tables | 4 (harness_sessions · harness_artifacts · harness_feature_state · harness_escalations) |
| New API routes | 11 (/api/harness/f1-f7 + f3/stream + f7/stream + /api/command-centre/checkout + portal) |
| New Stripe products | 3 (PRACTITIONER monthly/annual · ARCHITECT monthly/annual · INSTITUTION custom) |
| New Sanity schemas | 2 (commandCentrePricing · commandCentreFeature) |
| P0 Critical | 24 prompts |
| P1 High | 37 prompts |
| P2 Medium | 21 prompts |
| P3 Nice | 6 prompts |

PART 3 — VIBE DJ IMPLEMENTATION PLAN ¦ Tool Selection · 7-Sprint Roadmap

3.1  VIBE DJ Analysis

| Signal | Value | Reading |
| --- | --- | --- |
| Existing codebase | 136-prompt ATANDA Next.js built with Cursor | Cursor is the established convention — must be respected |
| Extension type | Add /command route group to existing monorepo | IDE excels at extending existing codebase |
| Framework | Next.js 14 App Router · TypeScript strict · existing tsconfig | Cursor + Copilot most effective for App Router patterns |
| Design system | Adapt HARNESS components to ATANDA tokens | Component re-theming — v0.dev assists with new animated components |
| SSE streaming | 2 pass-through proxy routes (F3 + F7) | Next.js ReadableStream pattern — Cursor |
| Supabase | Same project — add 4 tables + RLS + trigger | Cursor preferred for DB migration work |
| HARNESS EFs | 8 EFs from HARNESS MVP PDD — deploy unchanged | Zero code change — just deploy to ATANDA Supabase |
| Timeline | 8 weeks · multi-developer team (ATANDA convention) | Parallel workstreams viable with Cursor .cursorrules governance |

🎯 PRIMARY CONDUCTOR: CURSOR ¦ 88/100 ¦ HIGH Confidence Key Decision Factor: The existing ATANDA website (136 prompts) was built with Cursor as its primary IDE. TARANTULA — the ATANDA Web Architecture SPC — mandates Cursor. Every ATANDA developer has .cursorrules established. The COMMAND CENTRE is an extension of ATANDA. Starting a new VIBE workflow would break ATANDA's development convention. Cursor. Full stop. Why not Lovable? The HARNESS MVP was built in Lovable as a standalone product. The COMMAND CENTRE is an extension of an existing Next.js monorepo. Lovable builds from scratch — it cannot extend ATANDA. Harness Edge Functions remain Lovable/Supabase-built; Command Centre UI integrates via Cursor.

3.2  Session Musicians

| Role | Tool | Score | Phase | Use |
| --- | --- | --- | --- | --- |
| 🎯 Primary Conductor | Cursor | 88/100 | All 8 weeks | All Next.js: route groups · middleware · API routes · Supabase schema · Stripe extension · Sanity schemas · ATANDA design adaptation of HARNESS components |
| 🎸 Musician 1 | v0.dev | 85/100 | Sprint 4 (Week 5–6) | CELL honeycomb (ATANDA CSS vars) · SPARTAN 7-step stepper (ATANDA tokens) · Command Centre dashboard hero card · Pricing tier cards → export JSX → Cursor integration |
| 🎹 Background | GitHub Copilot | 77/100 | Always | TypeScript strict types · App Router patterns · Supabase RLS policies · Shadcn variant generation |
| 🔗 Reuse asset | 8 HARNESS EFs (from HARNESS MVP PDD) | — | Sprint 1 | Deploy harness-f1 through harness-f7 code from HARNESS MVP PDD to ATANDA Supabase — zero code changes needed |

3.3  7-Sprint Roadmap

| Sprint | Phase | Week | Focus | Key Prompts |
| --- | --- | --- | --- | --- |
| 1 | 🔴 RED | 1 | DB tables + EF deployment + route group + middleware | CC-DB-001 + CC-DB-002 + CC-DB-003 + CC-ROUTE-001 + CC-DB-004 |
| 2 | 🔴 RED | 2 | Stripe + API proxies + SSE routes + nav update + env | CC-BILL-001 + CC-EDGE-001 + CC-DB-005 through CC-DB-011 |
| 3 | 🟠 ORANGE | 3 | Dashboard + session management + pricing page | CC-UI-001 + CC-UI-002 + CC-UI-003 + CC-UI-004 through CC-UI-011 |
| 4 | 🟠 ORANGE | 4 | v0.dev components (pre-session) + Features 1+2 workspaces | CC-UI-007 + CC-F1-001+002 + CC-F2-001+002 |
| 5 | 🟡 YELLOW | 5 | Features 3+4 workspaces + SSE proxy routes | CC-F3-001+002 + CC-F4-001+002 + CC-F-COM-001 |
| 6 | 🟡→🟢 | 6–7 | Features 5+6+7 workspaces + Sanity CMS + marketing integration | CC-F5-001+002+003 + CC-F6-001+002+003 + CC-F7-001+002 + CC-CMS-001→013 |
| 7 | 🔵 BLUE | 8 | E2E QA + security audit + Lighthouse + launch | CC-QA-001+002 + CC-SEC-001 + CC-LAUNCH-001→007 |

3.4  Week 1 Day-by-Day

| Day | Cursor Session | Deliverable |
| --- | --- | --- |
| Mon | CC-DB-001: 4 harness_ tables + RLS + unlock trigger in ATANDA Supabase | All 4 tables live · unlock chain wired · no impact to existing ATANDA tables |
| Tue | CC-DB-002: Deploy 8 harness EFs from HARNESS MVP PDD to ATANDA Supabase | All 8 EFs deployed · /functions/v1/harness-f1 through f7 responding |
| Wed | CC-DB-003: 9 SPC system prompt constants in Supabase Vault | ATLAS/CELL/SPARTAN constants accessible to all EFs |
| Thu | CC-ROUTE-001: app/(command)/layout.tsx + middleware.ts + lib/harness/client.ts | Protected /command routes · ATANDA sidebar layout rendering |
| Fri | CC-DB-004: Auth pages updated + post-login redirect + CC nav additions | Auth flows directing to /command on login |
| Sat | CC-DB-005+006: Nav update + rate limit cron | ATANDA nav shows Command Centre + Pricing links · rate limit resets daily |
| Sun | Sprint 1 gate: login → /command renders empty dashboard → F5+F6+F7 locked → existing ATANDA pages unaffected | ✅ Sprint 1 exit gate |

3.5  Milestone Summary

| Milestone | Target | Gate |
| --- | --- | --- |
| M1 — Integration Foundation | End Week 2 | 4 harness_ tables live · 8 EFs deployed · /command protected · Stripe CC products created · API proxies responding |
| M2 — Portal Shell | End Week 4 | /command dashboard · /command/session/new · /pricing live · 4 tier gates enforcing · v0.dev components imported to Cursor |
| M3 — All 7 Features | End Week 6 | Full session F1→F7 working in ATANDA design system · COMMAND COMPLETE toast fires |
| M4 — Marketing Integration | End Week 7 | /pricing SEO-complete · Sanity pricing content live · homepage CC section · SPARTAN certs verifiable at /verify |
| M5 — 🚀 Launch | End Week 8 | 4-track E2E passing · security audit clear · Lighthouse /pricing ≥90 · 50 PRACTITIONER beta subscribers · FORGE cert updated |

🏛️ JUNGLENOMICS FORGE INSTITUTE ATANDA COMMAND CENTRE — ATLAS PROMPTWARE DESIGN DOCUMENT ────────────────────────────────────────────────────────── DOCUMENT ID: JNGL-ATANDA-CC-PDD-2026-001 SOURCE SDDs: SDD-ATANDA-WEB-2026-001 + JNGL-FORGE-BONSAI-HARNESS-PDD-2026-001 JCSE TARGET: 48/50 — Platinum Elite HIVE TARGET: Platinum — All 14 Dimensions TOTAL PROMPTS: 88 new · 136 existing ATANDA · 224 platform total SPC COUNCIL: TARANTULA · ATLAS ULTRA SI · CELL SI · SPARTAN SI · ADA ULTRA SI · POSTMIXTA · ANT KING · SPHINX ULTRA SI TIERS: Explorer(Free) · Practitioner($49/mo) · Architect($199/mo) · Institution(Custom) STACK: Next.js 14 + Supabase + Sanity CMS + Cloudflare R2 + Vercel + Stripe PRIMARY IDE: Cursor — ATANDA convention · TARANTULA mandate TIMELINE: 8 weeks · 7 sprints STATUS: ✅ FORGE CERTIFIED — Ready for Sprint 1 Initiation AUTHOR: Oluseye Shay Amusa / Koncentric Labs Inc. / ATANDA Junglenomics FORGE Institute · ATANDA Publications Forum · May 2026